TEAM MEMBER MEETINGS MINUTES

The Alchemist: AI-Powered Mineral Data Explorer

| Project Name: | The Alchemist - AI-Powered Mineral Data Explorer |
| --- | --- |
| Professor: | Xiaogang (Marshall) Ma (max@uidaho.edu) |
| TA: | Zhang, Jiyin (jiyinz@uidaho.edu) |
| Team Members: | Pratik Rauniyar, Sikha Chaudhary, Safal Shrestha, Bidhi Poudel |

# FALL SEMESTER 2025 (Sept 10 - Dec 1)

# Phase 1: Project Kickoff, TA Setup, Tech Stack, Roles (Sept 10 - Oct 10)

## Phase 1 - Meeting 1: Understanding Initial Setup & Project Overview

Date: Sept 10 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Project overview and objectives

- Understanding the mineral data domain

- TA's initial setup and guidance

- Project timeline and deliverables

- Team introduction and expectations

Issues/Blockers:

None - Initial meeting

Action Items:

- Familiarize with project documentation

- Set up GitHub account and repository access

- Read about Mindat API

- Prepare questions for next meeting

Next Steps:

Next meeting: Technology stack selection and research

## Phase 1 - Meeting 2: Technology Stack Selection & Research

Date: Sept 21 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Review FastAPI vs other backend frameworks

- React + Vite frontend discussion

- LangChain and LangGraph evaluation

- Azure OpenAI vs other LLM providers

- Supabase for authentication and database

- Deployment platforms: Render and Vercel

- MCP (Model Context Protocol) research

Issues/Blockers:

Need to finalize on exact versions and compatibility

Action Items:

- Create tech stack documentation

- Install and test FastAPI locally

- Set up Node.js and React environment

- Research LangGraph tutorials

- Create architecture diagram

Next Steps:

Next meeting: Roles assignment and git workflow setup

## Phase 1 - Meeting 3: Roles Assignment, Git Workflow & Contribution Rules

Date: Oct 1 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Assigning developer roles (Frontend, Backend, DevOps)

- Git branching strategy (main, test, individual branches)

- Pull request and code review process

- Contribution guidelines and commit messages

- Local development environment setup plan

- Repository structure and folder organization

- Communication protocols

Issues/Blockers:

Ensuring everyone has proper GitHub permissions

Action Items:

- Create git workflow documentation

- Set up individual branches for each team member

- Configure GitHub protection rules

- Schedule local environment setup sessions

- Create coding standards document

Next Steps:

Next phase: Infrastructure and API configuration

# Phase 2: Infrastructure & Configuration Setup (Oct 11 - Nov 10)

## Phase 2 - Meeting 1: Mindat API Configuration & Environment Setup

Date: Oct 11 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Mindat API documentation review

- API key generation and management

- API endpoint exploration (40+ endpoints)

- Query parameters and filtering options

- Authentication and rate limiting

- Testing Mindat API locally

- Environment variables setup (.env files)

Issues/Blockers:

API key security and access control

Action Items:

- Obtain Mindat API keys

- Create .env template file

- Test basic API calls using cURL/Postman

- Document API endpoints usage

- Set up environment variable management

Next Steps:

Next meeting: Supabase setup and database configuration

## Phase 2 - Meeting 2: Supabase Setup & Database Configuration

Date: Oct 23 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Supabase project creation and setup

- PostgreSQL database configuration

- Database schema design and tables

- User and Profile tables

- Session and Message tables

- Authentication integration (OAuth, email/password)

- Connection string and security keys

Issues/Blockers:

Database relationship design complexity

Action Items:

- Create Supabase project

- Set up PostgreSQL tables

- Configure Row Level Security (RLS)

- Generate connection strings

- Test database connections locally

- Document database schema

Next Steps:

Next meeting: API endpoints definition and local dev setup

## Phase 2 - Meeting 3: API Endpoints Definition & Local Development Setup

Date: Nov 3 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Defining FastAPI routes (/api/auth, /api/sessions, /api/agent)

- Request/response models and validation

- CORS configuration for frontend

- Error handling and status codes

- Local development environment on each computer

- Virtual environment setup and dependency installation

- Database migration strategy

Issues/Blockers:

Ensuring all team members have identical local environments

Action Items:

- Each member: Set up virtual environment

- Install Python dependencies (pip install -r requirements.txt)

- Install Node.js dependencies (npm install)

- Create local .env files

- Test database connection

- Run FastAPI server locally

- Verify Supabase connectivity

Next Steps:

Next phase: Backend development begins

# Phase 3: Backend Routes Development (Nov 11 - Nov 14)

## Phase 3 - Meeting 1: Backend Routes & Database Models Implementation

Date: Nov 11 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Implementing auth endpoints (register, login, logout)

- User CRUD operations

- Session management endpoints

- Message storage and retrieval

- SQLAlchemy ORM models

- Database migration setup

- Testing auth flow

- Supabase auth integration with FastAPI

Issues/Blockers:

Coordinating database migrations across team

Action Items:

- Implement basic auth routes

- Create SQLAlchemy models

- Test auth endpoints with Postman

- Verify database updates

- Document API endpoints

- Handle edge cases and errors

Next Steps:

BREAK: Nov 15-25 (No meetings)

*** THANKSGIVING BREAK: Nov 15 - Nov 25 (No meetings) ***

# Phase 4: LangChain & LangGraph Agent System (Nov 26 - Dec 1)

## Phase 4 - Meeting 1: LangGraph Architecture & Agent Planning

Date: Nov 26 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- LangGraph state management and workflow

- Supervisor agent design and routing logic

- Planning specialized agents (General, Geomaterial, Locality, Plot)

- Agent state transitions

- Tool integration architecture

- Testing agent workflows

- Integration with FastAPI

Issues/Blockers:

Complexity of multi-agent coordination

Action Items:

- Design detailed agent architecture diagram

- Create agent prompts and instructions

- Set up LangGraph project structure

- Begin Supervisor agent implementation

- Plan agent testing strategy

- Document agent interactions

Next Steps:

WINTER BREAK: Dec 10 - Jan 18 (No meetings)

*** WINTER BREAK: Dec 10 - Jan 18 (No meetings) ***

# SPRING SEMESTER 2026 (Feb 5 - Apr 29)

# Phase 5: Frontend Development & UI/UX Design (Feb 5 - Mar 5)

## Phase 5 - Meeting 1: UI/UX Design & Component Architecture

Date: Feb 5 Time: 5:00pm

Attendees:

All team members present, focus on frontend developers

Topics Discussed:

- UI/UX design mockups and prototypes

- Dark theme design specifications

- Chat interface layout

- Component hierarchy and structure

- Responsive design for mobile/tablet/desktop

- Icon selection and styling

- Color palette and typography

Issues/Blockers:

Ensuring design consistency across components

Action Items:

- Create detailed UI mockups

- Design component library structure

- Set up Figma/design tool

- Define CSS/Bootstrap structure

- Create reusable component patterns

- Review and approve designs

Next Steps:

Next meeting: React component development

## Phase 5 - Meeting 2: React Components Development - Part 1

Date: Feb 16 Time: 5:00pm

Attendees:

All team members present, focus on frontend developers

Topics Discussed:

- Chat interface main component

- MessageBubble component for message display

- ChatInput component for user input

- Sidebar component for chat history

- Authentication pages (SignIn, Signup)

- Component state management

- Props and data flow

Issues/Blockers:

Managing component dependencies and prop drilling

Action Items:

- Create Chat.jsx main page

- Implement MessageBubble component

- Build ChatInput component

- Create Sidebar with chat list

- Implement SignIn/Signup pages

- Test component rendering

- Handle component state updates

Next Steps:

Next meeting: Advanced components and API integration

## Phase 5 - Meeting 3: React Components Development - Part 2 & API Integration

Date: Feb 27 Time: 5:00pm

Attendees:

All team members present, focus on frontend developers

Topics Discussed:

- VegaChart component for visualization

- DataTable component for results

- Settings and Profile modals

- React Router setup and navigation

- Axios API client configuration

- Frontend-backend API calls

- Error handling and loading states

Issues/Blockers:

Ensuring proper API response handling

Action Items:

- Implement VegaChart visualization

- Create DataTable component

- Build Settings and Profile modals

- Configure Axios interceptors

- Implement API call handling

- Add loading and error states

- Test frontend with backend API

Next Steps:

Next phase: MCP development and tool integration

# Phase 6: MCP Server & Tool Development (Mar 6 - Mar 14)

## Phase 6 - Meeting 1: MCP Server Setup & Tool Definitions

Date: Mar 6 Time: 5:00pm

Attendees:

All team members present, focus on backend developers

Topics Discussed:

- FastMCP server setup and configuration

- MCP tool registration framework

- Tool definitions: collect_geomaterials

- Tool definitions: collect_localities

- Tool definitions: data profiling tools

- Tool input/output schemas

- Tool documentation

Issues/Blockers:

Ensuring proper tool definition structure

Action Items:

- Set up FastMCP server

- Create tool registration files

- Implement collect_geomaterials tool

- Implement collect_localities tool

- Create data profiling tool

- Test tools with sample data

- Document tool parameters

Next Steps:

Next meeting: MCP integration with backend

## Phase 6 - Meeting 2: MCP Integration with Backend & Agent Testing

Date: Mar 11 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Connecting MCP server to FastAPI backend

- MCP client configuration

- Tool invocation from agents

- Tool response handling

- Error handling and fallbacks

- Testing tool execution

- Performance testing

Issues/Blockers:

Debugging MCP communication issues

Action Items:

- Configure MCP_SERVER_URL in backend

- Test tool invocation

- Verify tool responses

- Handle error cases

- Optimize tool performance

- Document integration

- Prepare for agent integration

Next Steps:

SPRING BREAK: Mar 15-25 (No meetings)

*** SPRING BREAK: Mar 15 - Mar 25 (No meetings) ***

# Phase 7: Agent Development & Full Integration (Mar 26 - Apr 20)

## Phase 7 - Meeting 1: Specialized Agents Development - Part 1

Date: Mar 26 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- General Agent implementation (greetings, FAQs)

- Geomaterial Collector Agent development

- Agent prompts and system messages

- Tool invocation logic

- Response parsing and formatting

- Agent state management

- Testing individual agents

Issues/Blockers:

Coordinating agent development across team

Action Items:

- Implement General Agent

- Develop Geomaterial Collector Agent

- Create agent prompts

- Test agent responses

- Debug routing issues

- Optimize agent performance

- Document agent behavior

Next Steps:

Next meeting: More agents and visualization

## Phase 7 - Meeting 2: Specialized Agents Development - Part 2

Date: Apr 6 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Locality Collector Agent implementation

- Vega Plot Generator Agent

- Visualization specification generation

- Chart type selection logic

- Data aggregation for visualizations

- Agent testing and debugging

- Agent integration with Supervisor

Issues/Blockers:

Managing complex visualization generation

Action Items:

- Develop Locality Collector Agent

- Implement Plot Generator Agent

- Create Vega-Lite specs

- Test visualization generation

- Handle edge cases

- Optimize visualization queries

- Integrate with Supervisor

Next Steps:

Next meeting: Full system testing and CI/CD

## Phase 7 - Meeting 3: Full System Integration, Testing & CI/CD Pipelines

Date: Apr 14 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- End-to-end workflow testing

- Testing all query types

- User journey testing

- Performance benchmarking

- CI/CD pipeline setup (GitHub Actions)

- Automated testing implementation

- Deployment pipeline configuration

- Load testing and optimization

Issues/Blockers:

Ensuring system stability and performance

Action Items:

- Run comprehensive integration tests

- Test complete user flows

- Performance profiling

- Set up GitHub Actions CI/CD

- Configure automated testing

- Optimize slow queries

- Prepare deployment scripts

- Document testing procedures

Next Steps:

Next phase: Final preparation for design expo

# Phase 8: Final Design Expo Preparation (Apr 21 - Apr 29)

## Phase 8 - Meeting 1: Design Expo Preparation & Demo Walkthrough

Date: Apr 21 Time: 5:00pm

Attendees:

All team members present

Topics Discussed:

- Design expo presentation planning

- Demo script and walkthrough

- Showcase key features and capabilities

- Agent capability demonstration

- UI/UX presentation

- Technical architecture overview

- Final optimizations and polish

- Handling demo edge cases

Issues/Blockers:

None - Final phase

Action Items:

- Prepare presentation slides

- Create demo dataset

- Test demo workflow end-to-end

- Prepare backup demo scenarios

- Final code cleanup and documentation

- Deploy to production

- Set up demo environment

- Brief team on presentation

Next Steps:

DESIGN EXPO DAY: April 29 - Showcase project to judges and attendees