TEAM MEMBER MEETINGS MINUTES

The Alchemist: AI-Powered Mineral Data Explorer

| Project Name: | The Alchemist - AI-Powered Mineral Data Explorer |
| --- | --- |
| Professor: | Xiaogang (Marshall) Ma (max@uidaho.edu) |
| TA: | Zhang, Jiyin (jiyinz@uidaho.edu) |
| Team Members: | Pratik Rauniyar, Sikha Chaudhary, Safal Shrestha, Bidhi Poudel |

# FALL SEMESTER 2025 (Sept 10 - Dec 1)

# Phase 1: Project Kickoff, TA Setup, Tech Stack, Roles (Sept 10 - Oct 10)

## Phase 1 - Meeting 1: Understanding Initial Setup & Project Overview

Date Range: Sept 10 - Sept 20

Attendees:

All team members present

Topics Discussed:

1. Project overview and objectives
2. Understanding the mineral data domain
3. TA's initial setup and guidance
4. Project timeline and deliverables
5. Team introduction and expectations

Issues/Blockers:

None - Initial meeting

Action Items:

1. Familiarize with project documentation
2. Set up GitHub account and repository access
3. Read about Mindat API
4. Prepare questions for next meeting

Next Steps:

Next meeting: Technology stack selection and research

## Phase 1 - Meeting 2: Technology Stack Selection & Research

Date Range: Sept 21 - Sept 30

Attendees:

All team members present

Topics Discussed:

1. Review FastAPI vs other backend frameworks
2. React + Vite frontend discussion
3. LangChain and LangGraph evaluation
4. Azure OpenAI vs other LLM providers
5. Supabase for authentication and database
6. Deployment platforms: Render and Vercel
7. MCP (Model Context Protocol) research

Issues/Blockers:

Need to finalize on exact versions and compatibility

Action Items:

1. Create tech stack documentation
2. Install and test FastAPI locally
3. Set up Node.js and React environment
4. Research LangGraph tutorials
5. Create architecture diagram

Next Steps:

Next meeting: Roles assignment and git workflow setup

## Phase 1 - Meeting 3: Roles Assignment, Git Workflow & Contribution Rules

Date Range: Oct 1 - Oct 10

Attendees:

All team members present

Topics Discussed:

1. Assigning developer roles (Frontend, Backend, DevOps)
2. Git branching strategy (main, test, individual branches)
3. Pull request and code review process
4. Contribution guidelines and commit messages
5. Local development environment setup plan
6. Repository structure and folder organization
7. Communication protocols

Issues/Blockers:

Ensuring everyone has proper GitHub permissions

Action Items:

1. Create git workflow documentation
2. Set up individual branches for each team member
3. Configure GitHub protection rules
4. Schedule local environment setup sessions
5. Create coding standards document

Next Steps:

Next phase: Infrastructure and API configuration

# Phase 2: Infrastructure & Configuration Setup (Oct 11 - Nov 10)

## Phase 2 - Meeting 1: Mindat API Configuration & Environment Setup

Date Range: Oct 11 - Oct 22

Attendees:

All team members present

Topics Discussed:

1. Mindat API documentation review
2. API key generation and management
3. API endpoint exploration (40+ endpoints)
4. Query parameters and filtering options
5. Authentication and rate limiting
6. Testing Mindat API locally
7. Environment variables setup (.env files)

Issues/Blockers:

API key security and access control

Action Items:

1. Obtain Mindat API keys
2. Create .env template file
3. Test basic API calls using cURL/Postman
4. Document API endpoints usage
5. Set up environment variable management

Next Steps:

Next meeting: Supabase setup and database configuration

## Phase 2 - Meeting 2: Supabase Setup & Database Configuration

Date Range: Oct 23 - Nov 2

Attendees:

All team members present

Topics Discussed:

1. Supabase project creation and setup
2. PostgreSQL database configuration
3. Database schema design and tables
4. User and Profile tables
5. Session and Message tables
6. Authentication integration (OAuth, email/password)
7. Connection string and security keys

Issues/Blockers:

Database relationship design complexity

Action Items:

1. Create Supabase project
2. Set up PostgreSQL tables
3. Configure Row Level Security (RLS)
4. Generate connection strings
5. Test database connections locally
6. Document database schema

Next Steps:

Next meeting: API endpoints definition and local dev setup

## Phase 2 - Meeting 3: API Endpoints Definition & Local Development Setup

Date Range: Nov 3 - Nov 10

Attendees:

All team members present

Topics Discussed:

1. Defining FastAPI routes (/api/auth, /api/sessions, /api/agent)
2. Request/response models and validation
3. CORS configuration for frontend
4. Error handling and status codes
5. Local development environment on each computer
6. Virtual environment setup and dependency installation
7. Database migration strategy

Issues/Blockers:

Ensuring all team members have identical local environments

Action Items:

1. Each member: Set up virtual environment
2. Install Python dependencies (pip install -r requirements.txt)
3. Install Node.js dependencies (npm install)
4. Create local .env files
5. Test database connection
6. Run FastAPI server locally
7. Verify Supabase connectivity

Next Steps:

Next phase: Backend development begins

# Phase 3: Backend Routes Development (Nov 11 - Nov 14)

## Phase 3 - Meeting 1: Backend Routes & Database Models Implementation

Date Range: Nov 11 - Nov 14

Attendees:

All team members present

Topics Discussed:

1. Implementing auth endpoints (register, login, logout)
2. User CRUD operations
3. Session management endpoints
4. Message storage and retrieval
5. SQLAlchemy ORM models
6. Database migration setup
7. Testing auth flow
8. Supabase auth integration with FastAPI

Issues/Blockers:

Coordinating database migrations across team

Action Items:

1. Implement basic auth routes
2. Create SQLAlchemy models
3. Test auth endpoints with Postman
4. Verify database updates
5. Document API endpoints
6. Handle edge cases and errors

Next Steps:

BREAK: Nov 15-25 (No meetings)

*** THANKSGIVING BREAK: Nov 15 - Nov 25 (No meetings) ***

# Phase 4: LangChain & LangGraph Agent System (Nov 26 - Dec 1)

## Phase 4 - Meeting 1: LangGraph Architecture & Agent Planning

Date Range: Nov 26 - Dec 1

Attendees:

All team members present

Topics Discussed:

1. LangGraph state management and workflow
2. Supervisor agent design and routing logic
3. Planning specialized agents (General, Geomaterial, Locality, Plot)
4. Agent state transitions
5. Tool integration architecture
6. Testing agent workflows
7. Integration with FastAPI

Issues/Blockers:

Complexity of multi-agent coordination

Action Items:

1. Design detailed agent architecture diagram
2. Create agent prompts and instructions
3. Set up LangGraph project structure
4. Begin Supervisor agent implementation
5. Plan agent testing strategy
6. Document agent interactions

Next Steps:

WINTER BREAK: Dec 10 - Jan 18 (No meetings)

*** WINTER BREAK: Dec 10 - Jan 18 (No meetings) ***

# SPRING SEMESTER 2026 (Feb 5 - Apr 29)

# Phase 5: Frontend Development & UI/UX Design (Feb 5 - Mar 5)

## Phase 5 - Meeting 1: UI/UX Design & Component Architecture

Date Range: Feb 5 - Feb 15

Attendees:

All team members present, focus on frontend developers

Topics Discussed:

1. UI/UX design mockups and prototypes
2. Dark theme design specifications
3. Chat interface layout
4. Component hierarchy and structure
5. Responsive design for mobile/tablet/desktop
6. Icon selection and styling
7. Color palette and typography

Issues/Blockers:

Ensuring design consistency across components

Action Items:

1. Create detailed UI mockups
2. Design component library structure
3. Set up Figma/design tool
4. Define CSS/Bootstrap structure
5. Create reusable component patterns
6. Review and approve designs

Next Steps:

Next meeting: React component development

## Phase 5 - Meeting 2: React Components Development - Part 1

Date Range: Feb 16 - Feb 26

Attendees:

All team members present, focus on frontend developers

Topics Discussed:

1. Chat interface main component
2. MessageBubble component for message display
3. ChatInput component for user input
4. Sidebar component for chat history
5. Authentication pages (SignIn, Signup)
6. Component state management
7. Props and data flow

Issues/Blockers:

Managing component dependencies and prop drilling

Action Items:

1. Create Chat.jsx main page
2. Implement MessageBubble component
3. Build ChatInput component
4. Create Sidebar with chat list
5. Implement SignIn/Signup pages
6. Test component rendering
7. Handle component state updates

Next Steps:

Next meeting: Advanced components and API integration

## Phase 5 - Meeting 3: React Components Development - Part 2 & API Integration

Date Range: Feb 27 - Mar 5

Attendees:

All team members present, focus on frontend developers

Topics Discussed:

1. VegaChart component for visualization
2. DataTable component for results
3. Settings and Profile modals
4. React Router setup and navigation
5. Axios API client configuration
6. Frontend-backend API calls
7. Error handling and loading states

Issues/Blockers:

Ensuring proper API response handling

Action Items:

1. Implement VegaChart visualization
2. Create DataTable component
3. Build Settings and Profile modals
4. Configure Axios interceptors
5. Implement API call handling
6. Add loading and error states
7. Test frontend with backend API

Next Steps:

Next phase: MCP development and tool integration

# Phase 6: MCP Server & Tool Development (Mar 6 - Mar 14)

## Phase 6 - Meeting 1: MCP Server Setup & Tool Definitions

Date Range: Mar 6 - Mar 10

Attendees:

All team members present, focus on backend developers

Topics Discussed:

1. FastMCP server setup and configuration
2. MCP tool registration framework
3. Tool definitions: collect_geomaterials
4. Tool definitions: collect_localities
5. Tool definitions: data profiling tools
6. Tool input/output schemas
7. Tool documentation

Issues/Blockers:

Ensuring proper tool definition structure

Action Items:

1. Set up FastMCP server
2. Create tool registration files
3. Implement collect_geomaterials tool
4. Implement collect_localities tool
5. Create data profiling tool
6. Test tools with sample data
7. Document tool parameters

Next Steps:

Next meeting: MCP integration with backend

## Phase 6 - Meeting 2: MCP Integration with Backend & Agent Testing

Date Range: Mar 11 - Mar 14

Attendees:

All team members present

Topics Discussed:

1. Connecting MCP server to FastAPI backend
2. MCP client configuration
3. Tool invocation from agents
4. Tool response handling
5. Error handling and fallbacks
6. Testing tool execution
7. Performance testing

Issues/Blockers:

Debugging MCP communication issues

Action Items:

1. Configure MCP_SERVER_URL in backend
2. Test tool invocation
3. Verify tool responses
4. Handle error cases
5. Optimize tool performance
6. Document integration
7. Prepare for agent integration

Next Steps:

SPRING BREAK: Mar 15-25 (No meetings)

*** SPRING BREAK: Mar 15 - Mar 25 (No meetings) ***

# Phase 7: Agent Development & Full Integration (Mar 26 - Apr 20)

## Phase 7 - Meeting 1: Specialized Agents Development - Part 1

Date Range: Mar 26 - Apr 5

Attendees:

All team members present

Topics Discussed:

1. General Agent implementation (greetings, FAQs)
2. Geomaterial Collector Agent development
3. Agent prompts and system messages
4. Tool invocation logic
5. Response parsing and formatting
6. Agent state management
7. Testing individual agents

Issues/Blockers:

Coordinating agent development across team

Action Items:

1. Implement General Agent
2. Develop Geomaterial Collector Agent
3. Create agent prompts
4. Test agent responses
5. Debug routing issues
6. Optimize agent performance
7. Document agent behavior

Next Steps:

Next meeting: More agents and visualization

## Phase 7 - Meeting 2: Specialized Agents Development - Part 2

Date Range: Apr 6 - Apr 13

Attendees:

All team members present

Topics Discussed:

1. Locality Collector Agent implementation
2. Vega Plot Generator Agent
3. Visualization specification generation
4. Chart type selection logic
5. Data aggregation for visualizations
6. Agent testing and debugging
7. Agent integration with Supervisor

Issues/Blockers:

Managing complex visualization generation

Action Items:

1. Develop Locality Collector Agent
2. Implement Plot Generator Agent
3. Create Vega-Lite specs
4. Test visualization generation
5. Handle edge cases
6. Optimize visualization queries
7. Integrate with Supervisor

Next Steps:

Next meeting: Full system testing and CI/CD

## Phase 7 - Meeting 3: Full System Integration, Testing & CI/CD Pipelines

Date Range: Apr 14 - Apr 20

Attendees:

All team members present

Topics Discussed:

1. End-to-end workflow testing
2. Testing all query types
3. User journey testing
4. Performance benchmarking
5. CI/CD pipeline setup (GitHub Actions)
6. Automated testing implementation
7. Deployment pipeline configuration
8. Load testing and optimization

Issues/Blockers:

Ensuring system stability and performance

Action Items:

1. Run comprehensive integration tests
2. Test complete user flows
3. Performance profiling
4. Set up GitHub Actions CI/CD
5. Configure automated testing
6. Optimize slow queries
7. Prepare deployment scripts
8. Document testing procedures

Next Steps:

Next phase: Final preparation for design expo

# Phase 8: Final Design Expo Preparation (Apr 21 - Apr 29)

## Phase 8 - Meeting 1: Design Expo Preparation & Demo Walkthrough

Date Range: Apr 21 - Apr 29

Attendees:

All team members present

Topics Discussed:

1. Design expo presentation planning
2. Demo script and walkthrough
3. Showcase key features and capabilities
4. Agent capability demonstration
5. UI/UX presentation
6. Technical architecture overview
7. Final optimizations and polish
8. Handling demo edge cases

Issues/Blockers:

None - Final phase

Action Items:

1. Prepare presentation slides
2. Create demo dataset
3. Test demo workflow end-to-end
4. Prepare backup demo scenarios
5. Final code cleanup and documentation
6. Deploy to production
7. Set up demo environment
8. Brief team on presentation

Next Steps:

DESIGN EXPO DAY: April 29 - Showcase project to judges and attendees