CAPSTONE PROJECT - MEETING MINUTES

The Alchemist: AI-Powered Mineral Data Explorer

| Project Name: | The Alchemist - AI-Powered Mineral Data Explorer |
| --- | --- |
| Professor: | Xiaogang (Marshall) Ma (max@uidaho.edu) |
| TA: | Zhang, Jiyin (jiyinz@uidaho.edu) |
| Team Members: | Pratik Rauniyar, Sikha Chaudhary, Safal Shrestha, Bidhi Poudel |

# Meeting 1: Project Kickoff & Requirements Analysis

Date: Sep 15, 2025 | Time: 2025-09-15 3:30 PM

## Problems/Issues Identified

N/A (Initial meeting)

## Checkpoint/Deliverables

Project scope defined, technology stack selected (FastAPI, React, LangChain, Azure OpenAI, Mindat API), team roles assigned

## Topics to Discuss

- Understand project objectives and mineral data domain

- Confirm technology selections (FastAPI, LangGraph, LangChain)

- Discuss authentication approach (Supabase)

- Review deployment platforms (Render, Vercel)

- Establish GitHub branching strategy

- Define initial project timeline

## Results/Conclusion

Decision made to use LangGraph-based multi-agent architecture. Confirmed Supabase for authentication and PostgreSQL database. Established separate branches for each team member.

# Meeting 2: System Architecture & Database Design

Date: Oct 6, 2025 | Time: 2025-10-06 3:30 PM

## Problems/Issues Identified

Database schema design complexity, determining optimal table structure for sessions/messages, handling user authentication flow

## Checkpoint/Deliverables

Database schema finalized with tables for Users, Profiles, Sessions, Messages, AgentOutputs. Supabase Auth integration configured. ER diagram completed.

## Topics to Discuss

- Review detailed system architecture (Frontend-Backend-Cloud Services)

- Design and validate PostgreSQL schema

- Plan Supabase Auth OAuth integration

- Discuss data relationships (Users→Sessions→Messages)

- Define API endpoint structure

- Plan CORS configuration for frontend-backend communication

## Results/Conclusion

Database design approved. Supabase project created and configured with proper tables and relationships. Authentication flow documented.

# Meeting 3: FastAPI Backend Foundation Setup

Date: Nov 7, 2025 | Time: 2025-11-07 2:00 PM

## Problems/Issues Identified

Setting up FastAPI project structure, managing dependencies, configuring Supabase connection strings

## Checkpoint/Deliverables

FastAPI application structure created with proper routing, middleware setup (CORS), and database connection established. Health check endpoint working.

## Topics to Discuss

- Review FastAPI project structure and code organization

- Verify all dependencies are correctly installed

- Test database connection and SQLAlchemy ORM setup

- Implement basic auth endpoints (register/login)

- Create session/message CRUD endpoints

- Test all endpoints with Postman/cURL

## Results/Conclusion

FastAPI server running successfully with all basic endpoints functional. Database migrations working properly. Ready to integrate LangChain agents.

# Meeting 4: LangGraph Multi-Agent System Implementation

Date: Nov 10, 2025 | Time: 2025-11-10 3:00 PM

## Problems/Issues Identified

Implementing LangGraph state management, routing logic in Supervisor agent, ensuring proper agent communication

## Checkpoint/Deliverables

Supervisor agent created with routing to 5 specialized agents (General, Geomaterial, Locality, Plot Generator, Tools Executor). Agent state machine working.

## Topics to Discuss

- Review LangGraph workflow and state management

- Implement Supervisor node with intent classification

- Create General Agent (greetings/FAQs)

- Create Geomaterial Collector Agent (mineral data queries)

- Create Locality Collector Agent (geographic queries)

- Create Vega Plot Generator Agent

- Test agent routing with sample queries

## Results/Conclusion

All agents implemented and tested. Supervisor correctly routes queries to appropriate agents. Agent responses returning to frontend successfully.

# Meeting 5: MCP Server & Tool Implementation

Date: Feb 2, 2026 | Time: 2026-02-02 3:30 PM

## Problems/Issues Identified

Setting up FastMCP server, creating tool definitions, handling Mindat API integration, tool invocation in agents

## Checkpoint/Deliverables

MCP server running on port 8010 with all 5 tools registered: collect_geomaterials, collect_localities, profile_sample_data, and visualization tools. Tools tested with Mindat API.

## Topics to Discuss

- Set up FastMCP server and verify it's running

- Implement collect_geomaterials() tool with Mindat API integration

- Implement collect_localities() tool

- Implement data profiling tool for analytics

- Test tool invocation from agents

- Handle tool responses and error cases

- Configure MCP_SERVER_URL for local/production environments

## Results/Conclusion

All tools successfully integrated and tested. MCP server communicating properly with agents. Mindat API queries returning expected mineral data.

# Meeting 6: React Frontend Development

Date: Apr 2, 2026 | Time: 2026-04-02 3:30 PM

## Problems/Issues Identified

Setting up Vite React project, implementing authentication UI, creating chat interface components, styling with Bootstrap

## Checkpoint/Deliverables

React/Vite project structure established with all components created: SignIn, Signup, ChatWindow, MessageBubble, VegaChart, Sidebar. Responsive dark theme applied.

## Topics to Discuss

- Set up Vite React project with React Router

- Implement authentication pages (SignIn/Signup) with Supabase

- Create chat interface main page

- Build MessageBubble component for message display

- Implement ChatInput component with API integration

- Create Sidebar for chat history/navigation

- Build VegaChart component for visualization rendering

- Implement settings and profile modals

## Results/Conclusion

All frontend components completed and styled. Authentication flow working with Supabase. Chat interface fully functional and connected to backend API.

# Meeting 7: Full Stack Integration & Testing

Date: May 7, 2026 | Time: 2026-05-07 4:00 PM

## Problems/Issues Identified

End-to-end testing, debugging API communication, handling edge cases, performance optimization

## Checkpoint/Deliverables

Complete user flow tested: Login → Chat Creation → Query → Agent Processing → Result Display. All components communicating properly. Basic load testing passed.

## Topics to Discuss

- Test complete user journeys (login to visualization)

- Test all query types (mineral data, locality, visualization)

- Verify error handling and user feedback

- Test session persistence and chat history

- Performance testing with multiple concurrent requests

- Mobile responsiveness testing

- Security testing (auth tokens, CORS, input validation)

## Results/Conclusion

All integration tests passed. System is stable and ready for deployment. Minor UI/UX improvements identified and implemented.

# Meeting 8: Backend & Frontend Deployment Configuration

Date: Jun 4, 2026 | Time: 2026-06-04 4:00 PM

## Problems/Issues Identified

Configuring Render.com and Vercel for production, managing environment variables, setting up CI/CD

## Checkpoint/Deliverables

Backend deployed on Render with MCP server running separately. Frontend deployed on Vercel. Both connected and communicating in production environment.

## Topics to Discuss

- Prepare .env files for production (without exposing secrets)

- Configure Render.com services (Backend + MCP)

- Set up environment variables in Render dashboard

- Deploy backend and verify health checks

- Configure Vercel for frontend deployment

- Set environment variables for production in Vercel

- Test production URLs and API connectivity

- Configure custom domain if applicable

## Results/Conclusion

Both services successfully deployed and live. Production URLs verified working. All API calls from frontend to production backend successful.

# Meeting 9: Performance Optimization & Final Presentation Prep for Capstone Expo

Date: Jul 2, 2026 | Time: 2026-07-02 4:00 PM

## Problems/Issues Identified

Optimizing agent response times, improving UI/UX, preparing presentation materials, documenting project

## Checkpoint/Deliverables

LangSmith monitoring integrated for agent tracing. UI optimized for faster load times. Comprehensive documentation and presentation deck prepared.

## Topics to Discuss

- Review LangSmith traces for agent performance

- Optimize LLM prompts for faster responses

- Implement response caching where appropriate

- Refine UI/UX based on user feedback

- Complete comprehensive project documentation

- Prepare presentation slides and demo

- Create user guide and deployment documentation

- Plan final testing and QA checklist

## Results/Conclusion

Project optimized and ready for final presentation. All documentation complete. Demo prepared showcasing key features and agent capabilities.